## Slide 1
DESPASITO PROJECT DATA TEAM
Progress Presentatıon
Hakan Şenyurt
Mert Biricik

## Slide 2
WHAT WE DID
  YOUTUBE API
  Data Collection
  TRUBA
  Data Collection via TRUBA
  Initial Actions on Data Quality

## Slide 3
We set up a Google project for our team and collected APIs that allow us to collect reviews.
  Each API request contains up to 100 reviews.
  Each API key provides 10,000 requests per day.
  With 2 API keys, we can collect up to 2,000,000 reviews per day.
YOUTUBE API AND DATA COLLECTION
YOUTUBE API
DATA COLLECTION
Data collection algorithm was developed and tested on local device, results showed that the algorithm works and data quality is critically low

## Slide 4
The team had to wait while the necessary procedures were carried out to access the TRUBA system. Except for a few hitches, the procedures were completed and access to the TRUBA system was provided.
TRUBA uses a different workflow from regular Linux usage, this causes the delays while the data team implements the python code by converting it into the SLURM format.
TRUBA AND DATA COLLECTION VIA TRUBA
TRUBA
DATA COLLECTION VIA TRUBA
The data collection algorithm was developed and tested on the local device, this algorithm was transferred to the TRUBA system and tested, an error was received regarding the API at first but it was resolved.

## Slide 5
INITIAL ACTIONS ON DATA QUALITY
In the first set of comments obtained without filters, it was seen that bots and irrelevant comments dominated the data. These comments did not contain any information/interest about either the video or the destination.
To solve this problem, a language and keyword filter was added to the algorithm, thus increasing the computational cost and a less than expected improvement in comment quality was observed.
The data team is discussing two methods to improve data quality.

## Slide 6
FIRST METHOD-SEMI-SUPERVISED LEARNING
1- A new dataset that combines filtering and natural data
2-Training the Semi-Supervised Learning model with the help of the new dataset
3-Application of the model to big data
The sample quality data set obtained with an improved filtering will be combined with the natural data set to create a data set.
The new dataset, when used with the Semi-Supervised Learning model, should provide us with a model that can classify whether a given comment is relevant or not.
Applying the model to a large data set will provide us with a large data set consisting of quality data, thus obtaining a data set suitable for NLP operations.

## Slide 7
SECOND METHOD-TOPIC MODELING
1- A new dataset that combines filtering and natural data
2-Topic modeling/classification with the help of the new dataset
The sample quality data set obtained with an improved filtering will be combined with the natural data set to create a data set.
Appliying topic modeling/classification methods to train the model and finally applying it to the big data

## Slide 8
FUTURE WORK
Team is evaluating the methods discussed, work load and schedules are being considered. Regarding the outcome of consideration action phase will start urgently.

## Slide 9
Thank you!